VITTO

MVP PRODUCT DEFINITION

Version 1.1 — Phase 0

| Product | Vitto Marketplace |
| --- | --- |
| Markets | Nigeria and Benin |
| Platform | Responsive Web MVP |
| Primary model | Buy and sell with one account |
| Status | FROZEN AFTER A/B/C APPROVAL |

Core flow: Discover → Chat → Negotiate → Agree → Exchange/Pay → Confirm → Rate

# 1. Purpose of This Document

This document is the official product contract for the Vitto MVP. After approval by A, B and C, it defines what the team must build and what must remain outside the MVP.

Features listed as IN SCOPE must be implemented.

Features listed as OUT OF SCOPE must not be added during MVP development.

New ideas go to the post-MVP backlog unless A, B and C explicitly approve a scope change.

AI tools must follow this document and must not invent new product rules or flows.

# 2. Product Vision

Vitto is a bilingual marketplace for Nigeria and Benin where any registered user can buy and sell physical products using the same account. Users discover listings, communicate inside Vitto, negotiate prices, agree on a deal, complete the transaction online or offline, confirm completion, and rate each other.

Discover Listing
↓
Chat
↓
Negotiate
↓
Accept Offer
↓
Choose Online or Offline
↓
Complete Transaction
↓
Confirm
↓
Rate

# 3. Markets, Languages and Currencies

| Market | Primary language | Currency | Code |
| --- | --- | --- | --- |
| Nigeria | English | Nigerian Naira | NGN |
| Benin | French | West African CFA Franc | XOF |

The interface supports English and French. User-generated listing descriptions are displayed as submitted. Automatic translation and currency conversion are outside the MVP.

# 4. User Model

There is no permanent Buyer account and no permanent Seller account. Every normal Vitto account is a User account.

A User can buy products.

A User can create and sell listings.

A User can chat, negotiate, make offers and accept offers.

A User can complete online or offline deals.

A User can rate the other party only after a completed deal.

## 4.1 Admin

Manage users

Moderate listings

Manage categories

Review reports

Handle basic disputes

Suspend users or listings when necessary

# 5. User Profile and Reputation

Display name

Profile picture

Country

City/location

Joined date

Verification status where applicable

Average rating

Number of completed transactions

Active listings

The same profile represents the user as both buyer and seller. Reputation is shared across both activities.

# 6. Listings

Any registered User can create a Listing for a physical product.

Title

Description

Price

Currency

Negotiable or fixed price

Condition: new or used

Category

Country

Region/state/department

City

1 to 8 images

Seller User ID

Status

Created and updated dates

## 6.1 Listing Statuses

draft

active

reserved

sold

archived

suspended

Only active Listings are publicly discoverable. Admin may suspend Listings. The team must use the official term “Listing” everywhere for the core marketplace item.

# 7. Marketplace Discovery

Homepage with active listings

Categories

Text search

Filters by country, location, category, price, condition and negotiable status

Sorting by newest, price low-to-high and price high-to-low

Listing details page

Public user profile

Favorites for logged-in users

# 8. Internal Chat

Buyer and seller communication happens inside Vitto. WhatsApp is not required for the core MVP transaction flow.

Text messages

Conversation linked to a Listing

Structured price offers

Accept offer

Reject offer

Counter-offer

Voice calls, video calls, voice notes and file sharing are outside the MVP unless later approved.

# 9. Offers and Negotiation

Price negotiation must be represented as structured Offers, not only as free-text chat messages.

Original Listing Price
↓
Buyer Offer
↓
Seller Accept / Reject / Counter
↓
Final Accepted Price
↓
Deal Created

## 9.1 Offer Statuses

pending

accepted

rejected

countered

expired

cancelled

When an offer is accepted, Vitto records the final agreed price without creating a duplicate Listing.

# 10. Deal

A Deal is created when a Buyer and Seller agree on a price for a Listing.

Deal ID

Listing ID

Buyer User ID

Seller User ID

Original price

Final agreed price

Currency

Transaction type: online or offline

Deal status

Created/completed dates

## 10.1 Deal Statuses

awaiting_payment

paid

awaiting_handover

completed

cancelled

disputed

# 11. Two Transaction Modes

After a Deal is created, the users choose how to complete it.

| Mode | Meaning | Vitto role |
| --- | --- | --- |
| ONLINE | Buyer pays through Vitto | Record payment, wait for handover confirmation, then trigger seller payout |
| OFFLINE | Users meet and exchange product/payment directly | Record Deal outcome and unlock ratings after both confirm |

# 12. Online Transaction Flow

Offer Accepted
↓
Deal Created
↓
Buyer Pays Online
↓
Payment Confirmed
↓
Seller Gives/Sends Product
↓
Buyer Receives Product
↓
Transaction Confirmed
↓
Seller Payout
↓
Ratings Unlocked

Payment and payout are separate events. A successful buyer payment must not automatically mean that the seller has already received their money.

# 13. Handover Confirmation

For a physical handover, Vitto generates a unique 6-digit confirmation code for the Buyer.

Buyer Pays
↓
Buyer Receives and Checks Product
↓
Buyer Gives Code to Seller
↓
Seller Enters Code
↓
Vitto Validates Code
↓
Deal Completed
↓
Seller Payout Can Be Released

The Buyer should only provide the code after receiving and checking the product.

# 14. Buyer Does Not Provide the Code

If the Seller says the product was handed over but the Buyer does not confirm, the Seller can select “Problem with confirmation”.

Seller Reports Confirmation Problem
↓
Buyer Asked: “Did you receive the item?”
↓
Buyer Confirms OR Reports Problem
↓
If Disagreement → Deal = Disputed
↓
Admin Reviews Basic Evidence

The MVP uses a simple manual dispute process. Advanced automated dispute resolution is outside the MVP.

# 15. Offline Transaction Flow

Users may choose to meet in person and complete payment directly between themselves. Vitto does not process the money in this mode.

Offer Accepted
↓
Choose Meet in Person
↓
Buyer and Seller Meet
↓
Product and Payment Exchanged Directly
↓
Buyer Confirms
↓
Seller Confirms
↓
Deal Completed
↓
Ratings Unlocked

For offline Deals, both parties must confirm that the transaction happened before ratings are unlocked.

# 16. Ratings

Ratings are available only after a completed Deal.

Buyer rates Seller from 1 to 5 stars

Seller rates Buyer from 1 to 5 stars

Optional short comment

A rating must be connected to a completed Deal

Users cannot rate random users

Ratings contribute to the public reputation shown on the User profile.

# 17. Payments

Vitto MVP includes online payment capability, but the exact provider may differ by country. The application must use a payment-provider abstraction rather than hard-code the entire product around one provider.

Nigeria: intended provider — Paystack, subject to provider approval for the final marketplace/payout flow

Benin: intended provider — FedaPay or another compatible provider, subject to provider approval

Vitto must never store card details directly

Payment confirmation must come from the backend/provider webhook, not from the Flutter UI

Seller payout must only happen when the Deal is eligible for payout

Before production launch, the team must obtain confirmation that the chosen providers legally and technically support the intended delayed seller payout / marketplace model.

# 18. Admin MVP

View and suspend users

Review and suspend Listings

Manage categories

View reported Deals

Review simple disputes

Review basic evidence submitted by users

Record an Admin decision where needed

# 19. Official MVP Entities

User

Listing

Category

Favorite

Conversation

Message

Offer

Deal

Payment

Payout

Rating

Report

These names are the official shared vocabulary for product, database, frontend models and documentation.

# 20. MVP IN SCOPE

Nigeria and Benin

English and French interface

One account for buying and selling

User profiles and reputation

Create/edit/archive/sell Listings

Listing images

Categories

Search, filters and sorting

Favorites

Internal text chat

Offers and counter-offers

Deals

Online transaction mode

Offline meetup transaction mode

Online payment integration

6-digit handover confirmation code

Basic disputes

Buyer and Seller transaction confirmation

1–5 star ratings

Admin moderation

Responsive web application

# 21. MVP OUT OF SCOPE

Vitto-operated delivery service

Vitto drivers

Advanced logistics tracking

Auctions and bidding

Subscriptions

Promoted Listings

AI recommendations

AI moderation

Advanced KYC

Complex automated dispute resolution

Voice/video calling

Social-network features

Automatic translation of user content

Native Android app

Native iOS app

# 22. Core User Journeys

## 22.1 Seller Journey

Create Account
↓
Create Listing
↓
Receive Buyer Chat
↓
Negotiate
↓
Accept Offer
↓
Deal Created
↓
Complete Online or Offline Transaction
↓
Confirm
↓
Rate Buyer

## 22.2 Buyer Journey

Browse/Search
↓
Open Listing
↓
Chat
↓
Negotiate
↓
Offer Accepted
↓
Deal Created
↓
Complete Online or Offline Transaction
↓
Confirm
↓
Rate Seller

# 23. MVP Completion Criteria

A User can register and use one account to both buy and sell.

A User can create an active Listing.

Another User can discover the Listing through browse/search.

The two Users can communicate inside Vitto.

They can make, reject, accept and counter price Offers.

An accepted Offer creates a Deal with the agreed price.

The Deal can be completed through the Online flow.

The Deal can be completed through the Offline meetup flow.

Online handover can be confirmed through the Vitto confirmation code or the simple confirmation/dispute fallback.

A completed Deal unlocks ratings for both parties.

Admin can moderate Users/Listings and review basic disputes.

The full MVP works responsively on web in English and French.

# 24. Product Change Control

New Idea
↓
Add to Backlog
↓
Evaluate Product Impact
↓
Evaluate Technical Impact
↓
Evaluate Integration Impact
↓
A + B + C Approve?
↓
If Yes → Update Product Definition Version
↓
If No → Existing v1.1 Remains Authoritative

# 25. Rule for AI-Assisted Development

AI is an implementation assistant, not the Product Manager. AI must not independently change the agreed MVP model.

Do not create separate permanent Buyer/Seller account types

Do not remove internal chat

Do not replace structured Offers with chat-only negotiation

Do not merge Payment and Payout into one event

Do not remove Offline transaction mode

Do not unlock ratings before a completed Deal

Do not add out-of-scope features without team approval

# 26. Final MVP Definition

Vitto MVP is a bilingual responsive web marketplace for Nigeria and Benin where one User account can both buy and sell physical products. Users discover Listings, chat inside Vitto, negotiate through structured Offers, agree on a Deal, complete that Deal online or through an in-person exchange, confirm the transaction, and rate each other after completion.

Core product flow: LISTING → CHAT → OFFER → DEAL → ONLINE/OFFLINE TRANSACTION → CONFIRMATION → RATING

# Team Approval

By approving this document, A, B and C agree that Version 1.1 is the frozen Vitto MVP product scope until a formal change is approved.

| Member | Role | Approval / Signature | Date |
| --- | --- | --- | --- |
| A |  |  |  |
| B |  |  |  |
| C |  |  |  |

PART II

ENGINEERING DELIVERY ANNEX

VITTO MVP Product Definition v1.1  |  Proposed Technical Baseline  |  15 October 2026

DOCUMENT AUTHORITY Part I (original Sections 1–26 and Team Approval) is preserved as supplied by the team. Part II adds implementation proposals, specifications and delivery procedures. It does not silently alter approved product rules. A, B and C must approve all unresolved decisions and this annex before agents implement them.

| Field | Value |
| --- | --- |
| Source contract | VITTO — MVP Product Definition v1.1, Phase 0 (original 14-page document) |
| Version | 1.1 (unchanged; expanded engineering annex) |
| Audience | Product owners A/B/C, human developers, AI coding agents, QA and deployment owner |
| Markets | Nigeria (English / NGN) and Benin (French / XOF) |
| Primary delivery | Responsive Flutter Web MVP; Android/iOS release out of scope |
| Approval state | Technical annex proposed; A/B/C decision record required |
| Non-negotiable flow | LISTING → CHAT → OFFER → DEAL → ONLINE/OFFLINE → CONFIRM → RATE |

How to use this annex

1.  A/B/C review the decisions tagged PROPOSED or BLOCKER and record explicit approval in the decision register.

2.  Create the GitHub organization/repository using Sections 37–41, and commit a copy of this document into docs/product/.

3.  Agents read AGENTS.md, this product contract, and the relevant technical contract before writing code.

4.  Build the vertical slices in dependency order. A pull request is complete only when its acceptance tests pass.

5.  No live-money feature is enabled until provider/legal gating is satisfied, regardless of engineering completeness.

27. Product authority, change control and decision ledger

PART I is the product scope of record. PART II specifies how to implement it. Product changes require joint A/B/C approval and an updated controlled version per original Section 24. Technical decisions that do not change scope can be accepted by A/B/C in the GitHub decision log without rewriting customer-facing requirements.

| Authority order | Source | Rule |
| --- | --- | --- |
| 1 | Original VITTO v1.1 product Sections 1–26 | Never override product flow, entities, in/out scope, or statuses silently. |
| 2 | A/B/C-approved decision register and technical annex | Resolve missing business logic and launch blockers explicitly. |
| 3 | Database schema / API contracts / automated acceptance tests | Must implement levels 1–2 consistently; change only by reviewed PR. |
| 4 | Source code / agent prompts | Must follow all higher levels; cannot introduce product behavior. |

27.1 Product behavior that must not change

•  One normal User account can buy and sell; admin is a privileged capability, not a separate buyer/seller account class.

•  Internal text chat and structured Offers (including counter-offers) are mandatory.

•  Accepting an Offer creates a Deal; a Deal is not an Order/cart.

•  Online payment and seller Payout are separate records and lifecycle events.

•  Offline meetup remains supported; money does not travel through VITTO for offline Deals.

•  Only completed Deals unlock bilateral ratings; one account can rate the counterpart after completion.

•  English/French UI, NGN/XOF localization, Nigeria/Benin regions, responsive web remain MVP requirements.

•  The original Listing, Offer and Deal status vocabularies remain authoritative.

27.2 Status of design choices

PROPOSED means safe to plan but not a signed-off change to Part I. BLOCKER means development may proceed in mock/sandbox mode, but production cannot launch that capability. APPROVED means A/B/C have accepted the item in docs/decisions/decision-register.md.

| ID | Decision requiring approval | Recommended default / effect | State |
| --- | --- | --- | --- |
| DEC-01 | Identity, verification badge and proof | Optional manual verification; badge only after admin approval; not prerequisite to listing. | PROPOSED |
| DEC-02 | Phone number visibility | Optional; user explicitly enables public phone display; chat is canonical. | PROPOSED |
| DEC-03 | Fixed-price behavior | Buyer sends structured Offer matching the fixed listing price; no cart. | PROPOSED |
| DEC-04 | Inventory model | One physical item per Listing, one successful Deal per Listing. | PROPOSED |
| DEC-05 | Fee/commission model | No default commission invented; configure only after A/B/C decision. | BLOCKER |
| DEC-06 | Online payment/payout custody | Provider and legal confirmation for delayed settlement prior to live money. | BLOCKER |
| DEC-07 | Cancellation/refunds | Approve per-status cancellation/refund permissions and dispute SLA. | PROPOSED |
| DEC-08 | Country cross-border restriction | Listing currency set by listing country; no FX or cross-border checkout. | PROPOSED |
| DEC-09 | Email auth approach | Email + password, confirmed email before listings/deals; social auth excluded. | PROPOSED |
| DEC-10 | Operational help & support | Simple report/dispute form and admin review; no custom support chatbot. | PROPOSED |

28. MVP scope and explicit exclusions

28.1 Required feature modules (Part I retained)

| Module | MVP requirement | Not for MVP |
| --- | --- | --- |
| Account and profile | Register, authenticate, single User profile, reputation, optional verification status | Separate buyer/seller accounts |
| Listing | Create/edit/archive; image set 1–8; categories; country/location; active/reserved/sold state | Auctions, subscription listing tools |
| Discovery | Browse, text search, filters, sort, public profile, favorites | AI recommendations |
| Messaging | Listing-linked, realtime text chat and notifications of new messages | Calls, media/voice chat |
| Offers | Make/reject/counter/accept; structured history and final agreed price | Chat-only unstructured deal price |
| Deals | Atomic Deal creation; online/offline choice; state history | Generic cart and multi-vendor checkout |
| Online money | Provider abstraction, payment verification, confirmation, payout eligibility | Unapproved escrow/automatic split-based hold |
| Offline exchange | Two-party confirmation and ratings eligibility | VITTO-owned courier/drivers |
| Handover | Buyer-issued 6-digit confirmation code, problem fallback, dispute | Complex automated dispute engine |
| Trust | Completed-Deal bilateral ratings, report user/listing/deal, admin moderation | Unverified reputation manipulation |
| Interface | Responsive browser, English/French, NGN/XOF, proper country rules | Native Android/iOS release |

28.2 User-facing views to build

| Area | Required screens/routes |
| --- | --- |
| Public | Home, search results, category results, listing details, public profile, login, sign-up, password reset, help/legal pages |
| Authenticated user | My profile, edit profile, create/edit Listing, my Listings, favorites, inbox, conversation, Offers, my Deals, Deal details, confirmation, ratings, reports |
| Online flow | Select online/offline mode, secure payment redirect/return, payment pending/confirmed, handover code, report confirmation problem |
| Admin | Users/moderation, Listings, categories, reports, disputes, payment/payout read-only audit and provider-resolution tools |

BOUNDARY Verification badge, public telephone details, exact refund policy, fees and KYC evidence are requested/implicit but not fully defined in Part I. They are recorded as decisions, not assumed to be approved additions.

29. Frozen target technology and system boundaries

The following implementation stack is recommended for the v1.1 engineering baseline, subject to A/B/C approval. Pin actual compatible package versions and Flutter/Dart SDK versions in lockfiles; do not hard-code illustrative version numbers in agent prompts.

| Layer | Technology / ownership | Why |
| --- | --- | --- |
| Customer/Admin interface | Flutter Web (single app); Dart | Same shared domain components when building mobile later; fast web MVP |
| State and dependency injection | Riverpod | Testable feature controllers/providers |
| Routing | go_router | URL navigation, auth redirects, responsive routes |
| Localization | Flutter gen_l10n with ARB files | English and French source strings; generated locale support |
| Auth | Supabase Auth | Session lifecycle and user identity |
| Data | Supabase PostgreSQL | Relational constraints, transaction safety, full-text search initially |
| Authorization | Postgres RLS + grants + server authorization | Enforce separation for client-facing tables |
| Realtime | Supabase Realtime for chat inbox/events | Conversation UI updates |
| Images/private attachments | Supabase Storage | Listing images; private identity/dispute files with signed access |
| Critical business logic | Supabase Edge Functions (TypeScript / Deno) | Offer acceptance, Deal confirmation, payment webhooks, payouts |
| Payments | Paystack adapter (Nigeria); FedaPay adapter under verification (Benin) | Provider independence by country, sandbox first |
| Versioning/CI | GitHub + GitHub Actions | PR reviews, automated tests, deployment |
| Monitoring | Error reporting + structured backend logs (vendor selected at setup) | Trace failed payments, functions and crash rates |

29.1 System diagram / trust boundaries

Flutter Web (public read and authenticated UI) ¦ -- Supabase Auth -> session JWT ¦ -- Supabase JS/Dart SDK -> RLS-protected tables / Storage ¦ -- Realtime subscription -> allowed chat events ¦ -- Authenticated Edge Functions -> offer/deal/confirmation actions ¦ +--> Postgres transactional writes +--> Country PaymentAdapter (server only) ¦-- Paystack / Nigeria ¦-- FedaPay / Benin (pending approval) Provider signed webhook -> public Edge Function -> verify raw body/signature -> idempotent Payment event -> Deal update -> payout eligibility queue Admin auth -> role-checked server operations -> audit logs

29.2 Non-negotiable layering

•  Flutter widget → Riverpod controller/provider → Repository interface → Supabase repository OR authenticated Edge Function; no direct business logic in widgets.

•  Public browsing may read active Listings via tightly scoped RLS/views; user-to-user private data is never public.

•  Critical writes requiring locks/atomicity (offer acceptance, Deal completion, payout) execute server-side only.

•  Payment secret keys, Supabase secret/service credentials and webhook signing secrets exist only in server environments.

•  All money ledger amounts are immutable after settlement events; corrections occur via new events, not data overwrites.

29.3 SEO / web delivery constraint

Flutter Web is appropriate for the application experience but does not guarantee strong search-engine indexing of Listing pages. Use semantic titles and shareable URLs where feasible, and plan separately for an indexable HTML landing/help website. Do not add a Next.js storefront during the MVP without a new scope decision. (Flutter web FAQ: docs.flutter.dev/platform-integration/web/faq.)

30. Domain model and database contract

Canonical product nouns (Part I, Section 19): User, Listing, Category, Favorite, Conversation, Message, Offer, Deal, Payment, Payout, Rating, Report. Infrastructure helpers below are tables, not new end-user product types. Prefer snake_case SQL tables and camelCase Dart fields; keep entity naming consistent.

| Table | Important columns / contract | Integrity |
| --- | --- | --- |
| profiles | id = auth.users.id; display_name, avatar_path, country_code, city, joined_at, suspended_at | 1:1 User profile; no permanent buyer/seller role |
| user_private_contacts | user_id, phone_e164, phone_public_opt_in, verification flags | Owner or admin only; public opt-in projected separately |
| user_verifications | user_id, status, evidence_path, reviewer_id, reviewed_at | Optional DEC-01; badge from approved status only |
| categories | id, parent_id, slug, name_en, name_fr, active, sort_order | Unique sibling slug; admin writes |
| listings | id, seller_id, category_id, title, description, price_minor, currency, negotiable, condition, country, region, city, status, timestamps | One current owner; price > 0; 1–8 images |
| listing_images | id, listing_id, storage_path, sort_order | Private uploads, public-safe resolved images; ordered 1–8 |
| favorites | user_id, listing_id, created_at | Unique(user_id, listing_id) |
| conversations | id, listing_id, buyer_id, seller_id, created_at | Participants distinct; unique buyer/listing active thread |
| messages | id, conversation_id, sender_id, body, created_at, system_type | Participant only; no arbitrary sender substitution |
| offers | id, conversation_id, listing_id, proposer_id, recipient_id, amount_minor, currency, status, parent_offer_id, created_at | Structured immutable history; server transitions |
| deals | id, listing_id, accepted_offer_id, buyer_id, seller_id, original_amount_minor, agreed_amount_minor, currency, transaction_type nullable, status, completed_at | Unique successful/reserving Deal per Listing; one offer snapshot |
| payments | id, deal_id, provider, provider_reference, amount_minor, currency, status, verified_at | Unique(provider, reference); server writable |
| payment_events | id, provider, event_id/reference, event_type, raw_event_ref, received_at | Idempotent processing; no card details |
| payouts | id, deal_id, provider, provider_reference, amount_minor, currency, status, eligibility_at | Distinct from Payment; no payout while disputed |
| handover_codes | deal_id, hashed_code, expires_at, attempt_count, consumed_at | Code never stored plaintext; seller verifies |
| deal_confirmations | deal_id, user_id, mode, confirmed_at | Offline requires both; unique(deal_id,user_id) |
| ratings | id, deal_id, author_id, recipient_id, stars, comment, created_at | Completed Deal only; one each direction |
| reports | id, reporter_id, target_kind, target_id, details, status, created_at | Admin review and controlled visibility |
| dispute_evidence | id, deal_id, uploader_id, private_storage_path, created_at | Authorized participants/admin only |
| audit_logs | id, actor_id, action, target_kind, target_id, metadata, created_at | Append-only server/admin operations |

30.1 Data conventions

•  All primary IDs UUID; user foreign keys reference auth.users through profiles. Add database FK constraints and indexes for lookups.

•  Use UTC timestamptz, and render locally in the Flutter UI. Record provider event timestamp separately.

•  Store prices as integer minor units with a currency exponent configuration (NGN=2 and XOF=0 for displayed unit handling, subject to provider API representation checks). Never store prices as floating point.

•  Deal stores a price/currency snapshot at Offer acceptance. Editing a Listing later cannot rewrite a past Deal.

•  Enforce listings country/currency pairing: Nigeria/NGN; Benin/XOF. No automatic conversion or mixed-currency Deal.

•  Use server-generated created_at/updated_at; clients cannot forge seller_id, buyer_id, reviewer_id, admin role or payment status.

•  Use server-managed transactional counters/views for reputation; never let clients write rating averages or verified badge status.

•  Use soft status changes for sold/archived/suspended records, preserve ledger and dispute audit history.

30.2 Database migrations / indexing

supabase/migrations/000001_extensions.sql supabase/migrations/000002_profiles_categories.sql supabase/migrations/000003_listings_storage_rls.sql supabase/migrations/000004_conversations_offers.sql supabase/migrations/000005_deals_confirmations.sql supabase/migrations/000006_payments_payouts.sql supabase/migrations/000007_ratings_reports_admin.sql supabase/seed.sql supabase/tests/rls_*.sql

Recommended indexes: listings(status,country,category_id,created_at), listings(seller_id,status), GIN full-text/search vector when needed, offers(conversation_id,created_at), messages(conversation_id,created_at), deals(buyer_id/status), deals(seller_id/status), payments(provider,provider_reference). Manage all schema changes through migrations, never via ad-hoc production dashboard edits.

31. State machines, race conditions and invariants

31.1 Canonical states copied from Part I

| Entity | Allowed status names (exact spelling) |
| --- | --- |
| Listing | draft, active, reserved, sold, archived, suspended |
| Offer | pending, accepted, rejected, countered, expired, cancelled |
| Deal | awaiting_payment, paid, awaiting_handover, completed, cancelled, disputed |

Payment/Payout internal adapter statuses must be defined in the technical API contract without changing Part I Deal statuses. A/B/C must approve status transition mappings before coding agents implement them.

31.2 Proposed Listing / Offer / Deal transition contract

| Operation | Precondition | Atomic server result |
| --- | --- | --- |
| Publish Listing | Owner; draft has required 1–8 images and fields | draft → active |
| Make Offer | Listing active; buyer != seller; amount valid and correct currency | Insert pending Offer in Listing-linked Conversation |
| Counter Offer | Actor is the target recipient of pending Offer | Old pending → countered; create linked new pending Offer |
| Reject Offer | Recipient of pending Offer | pending → rejected |
| Accept Offer | Seller accepts buyer offer or buyer accepts seller counter; Listing still active | Offer → accepted; Listing → reserved; create single Deal with immutable agreed price |
| Other outstanding Offers | Successful competing acceptance reserved Listing | Competing pending Offers → expired; do not create extra Deals |
| Choose online | Participants agree on mode before payment | Deal transaction_type=online; status awaiting_payment |
| Receive verified payment | Signed webhook plus verified provider transaction, matched amount/currency/deal | Payment successful; Deal status paid; payout still not released |
| Choose offline | Participants agree on mode | Deal transaction_type=offline; status awaiting_handover |
| Confirm offline | Each actor independently confirms in their account | When both confirm, Deal → completed; Listing → sold |
| Confirm online handover | Buyer shares code after inspection; seller submits valid code | Deal → completed; Listing → sold; Payout becomes eligible |
| Dispute/confirmation issue | Authorized participant and appropriate Deal status | Deal → disputed; freeze payout eligibility until admin review |
| Rate participant | Deal completed; writer is buyer/seller and target is counterpart | Create 1–5 Rating (one per direction per Deal) |

31.3 Deal creation interim-state ambiguity

APPROVAL REQUIRED Part I says Deal is created at Offer acceptance and transaction mode is chosen afterward, but has no separate “mode selection pending” status. Recommended implementation: create Deal with transaction_type NULL and status awaiting_payment; UI displays “Choose online or offline” until the mode is set. An offline selection transitions to awaiting_handover. No extra public Deal status is invented. A/B/C must approve DEC-11 before implementation.

31.4 Invariants to enforce in database/Edge Functions

•  Only one reserved/completed Deal may belong to the same single-item Listing; concurrent acceptance must be serialized transactionally.

•  No user can chat/offer/deal with themself; no transaction on suspended Listing or suspended user.

•  Only intended Offer recipient may accept/reject/counter; no repeated transition from non-pending states.

•  Only authorized counterparties (or admin where explicitly allowed) may access a Conversation/Deal.

•  No payment may be confirmed by Flutter route changes or browser return parameters; provider proof required.

•  Payment amount/currency/reference must match the exact Deal snapshot; duplicate webhooks are no-ops.

•  No payout while Deal is disputed/cancelled/otherwise ineligible or without provider approval.

•  Completion must be idempotent; second code submission or second offline confirmation cannot create a second payout.

•  Ratings cannot be written or edited by non-participants or before Deal completion.

32. Handover, disputes and non-happy-path rules

32.1 Online buyer confirmation

Create a cryptographically random six-digit code, display it only to the authenticated Buyer on the Deal confirmation screen, and ask the Buyer to share it only after checking the product. Hash it server-side; set short expiry (PROPOSED: 15 minutes from explicit code generation) and a maximum attempt count (PROPOSED: 5). The Seller submits the code from their own session; backend validates hash, identity, status, expiry and tries atomically.

32.2 If there is no code

Seller can raise “Problem with confirmation”. Buyer is prompted to confirm receipt or report problem. A disagreement moves the Deal to disputed; admin sees submitted evidence and records an auditable decision. This is the original v1.1 manual fallback, not an automated escrow adjudicator.

32.3 Offline confirmation

VITTO does not process offline cash. After handover, Buyer and Seller independently confirm the Deal. Only when both have confirmed does the Deal complete and ratings become eligible. A dispute or cancellation before both confirmations follows the manual rule set A/B/C must approve.

32.4 Required edge cases / product answers

| Scenario | Proposed implementation response |
| --- | --- |
| Two buyers accept simultaneously | Transaction lock: first valid acceptance reserves Listing; other call receives listing_not_available. |
| Seller edits price during negotiation | Existing Offers preserve quoted amount; acceptance validates Listing not suspended/sold. |
| Buyer refreshes after payment | Read Deal/Payment from backend; never infer success from redirect. |
| Payment is pending/late | Show pending; reconcile with provider verified status; no premature completion. |
| Webhook arrives twice/out of order | Store unique event/reference; idempotent transitions; ignore invalid regression. |
| Offline buyer confirms; seller does not | Remain awaiting_handover; show other party pending, allow problem report. |
| Code expired/wrong | Allow limited retry or new buyer-generated code; never bypass verification. |
| Seller claims handover; buyer denies | Set disputed; require manual admin decision; payout frozen. |
| Payment succeeded, deal cancelled | Admin-guided refund review per provider-approved refund policy; audit ledger. |
| Seller suspended after payment | Preserve Deal/Payment; manual admin review; do not silently void obligations. |

33. Security and access-control matrix

Every table exposed to the Supabase client must have deliberate grants and Row Level Security policies. Backend functions are still required for sensitive state transitions. RLS is not a substitute for validating authenticated actor identity and ownership in server functions.

| Resource | Public | Participant / owner | Admin / server |
| --- | --- | --- | --- |
| profiles (public projection) | Read safe public fields | Update own safe fields | Moderate account |
| private phone / documents | No | Read/update own private info | Review limited evidence |
| active listings / images | Read active only | Owner CRUD allowed fields; no state circumvention | Suspend, moderate |
| draft/suspended listings | No | Owner can read own, subject to suspension rules | Read/moderate |
| favorites | No | Read/write own only | Support read if justified |
| conversations/messages | No | Two participants only; server validates sender | Read for report/dispute under logged audit |
| offers | No | Read for thread; mutations via server transitions | Moderation/read as authorized |
| deals/confirmations | No | Participants read; controlled function actions | Read/resolve disputes |
| payments/payouts | No | Participants see safe status and relevant amounts | Provider webhook and privileged server writes |
| ratings | Read aggregate/allowed reviews | Participant posts once on eligible Deal | Moderate abusive comments |
| reports/evidence | No | Submit and inspect own safe subset | Review evidence and decisions |
| audit_logs | No | No direct read | Privileged, append-only audit |

33.1 Authentication and operational controls

•  Client uses only the Supabase publishable/anon client credential; never a secret/service-role key.

•  Use server-only verification for the admin role; never trust a “role=admin” profile field writable by users.

•  Admin actions require identity + privileged authorization + audit log entry. Enable admin MFA before live financial operations.

•  Apply rate limits to signup, message send, Offer create, code tries, auth, file uploads and reporting.

•  Validate uploaded file types, MIME, dimensions, sizes and public/private bucket access. Strip EXIF for publicly displayed photos when practical.

•  Never include financial IDs, private documents or secrets in analytics/events or client-visible error output.

•  Use security headers, permitted CORS origins, CSP where practical, https-only live deployment and secret scanning.

•  Collect and retain the minimum personal data necessary; document privacy, data deletion and dispute/audit retention rules for both countries.

34. Edge Functions, server contracts and payment adapters

34.1 Server action catalogue

| Function / action | Authenticated input | Response / mutation |
| --- | --- | --- |
| offer-create | listing_id, conversation_id, amount_minor, idempotency_key | Validated pending Offer |
| offer-respond | offer_id, action accept¦reject¦counter, optional new_amount | Transactional Offer response; accepting creates Deal |
| deal-select-mode | deal_id, online¦offline | Sets Deal transaction_type with concurrency checks |
| payment-initialize | deal_id, idempotency_key | Provider hosted checkout URL/reference; no client secret |
| payment-webhook-* | Raw provider body + signed headers | Signature check, event idempotency, verified payment transition |
| payment-reconcile | deal_id, authorized user/admin action | Server-to-provider verification; updates consistent state |
| deal-handover-code | deal_id; buyer authentication | Creates code; returns code only to Buyer |
| deal-confirm-online | deal_id, 6-digit code; Seller auth | Consumes code; completed Deal, payout eligibility |
| deal-confirm-offline | deal_id; Buyer/Seller auth | Stores confirmation; completes on both |
| deal-raise-dispute | deal_id, reason/evidence reference | Suspends payout, logs report and notifies admin |
| rating-submit | deal_id, recipient_id, 1–5 stars, comment | Validated one-time completed Deal rating |
| admin-resolve-dispute | deal_id, disposition, evidence/notes | Auditable action; no implicit direct cash movement |
| payout-request | eligible deal id, admin/system authorization | Provider payout only after all gates; idempotent |

34.2 Contract response standard

Success: { "data": { ... }, "requestId": "uuid" } Failure: { "error": { "code": "listing_not_available", "message": "...", "details": {} }, "requestId": "uuid" } Codes: unauthenticated ¦ forbidden ¦ validation_error ¦ conflict ¦ listing_not_available ¦ invalid_state ¦ payment_pending ¦ provider_unavailable ¦ rate_limited ¦ internal_error

Write docs/contracts/functions.md with precise JSON shapes, required fields, auth method, permitted callers, rate limits, response examples and idempotency semantics. Validation libraries/types must be shared among Edge Functions, and Dart models mirror committed schemas. No agent may invent a new endpoint from a UI assumption.

34.3 PaymentAdapter (TypeScript server interface)

interface PaymentAdapter { initialize(deal: DealSnapshot, key: string): Promise<CheckoutSession>; verify(reference: string): Promise<VerifiedPayment>; parseWebhook(rawBody: Uint8Array, headers: Headers): Promise<ProviderEvent>; requestPayout?(eligiblePayout: PayoutRequest, key: string): Promise<PayoutResult>; queryPayout?(reference: string): Promise<PayoutResult>; refund?(payment: VerifiedPayment, reason: string): Promise<RefundResult>; } // MockPaymentAdapter for tests; PaystackPaymentAdapter and // FedaPayPaymentAdapter only when provider contracts are confirmed.

34.4 Payment and payout lifecycle

1.  After Offer acceptance, create Deal with an immutable amount and server-generated ID.

2.  When online is chosen, initialize a hosted provider checkout server-side, record pending Payment and idempotency key.

3.  On provider callback/webhook, verify signed raw event and provider transaction server-side; check reference, amount, currency, environment and Deal status.

4.  Mark Payment successful and Deal paid once. Do NOT pay out at this point.

5.  When legitimate handover is confirmed, mark Deal completed and create a Payout-eligible record.

6.  Only an approved provider arrangement may release seller money. Persist payout attempt, provider ID, outcome, failures and retry count.

7.  If funds are delayed, missing, disputed or refunded, keep payout ineligible and raise a reconciliation item.

PRODUCTION MONEY GATE Paystack split payments are not proof of delayed conditional seller settlement. Do not use immediate provider splits and call it “escrow.” Confirm regulatory/contractual arrangements with payment providers and qualified local counsel in Nigeria and Benin before enabling live online payments/payouts.

35. Geography, localization and responsive behavior

| Concern | MVP implementation |
| --- | --- |
| English/French | Use Flutter l10n ARB files with stable keys; no hard-coded text in widgets. |
| Nigeria | country=NG, currency=NGN, default locale=en; region/state values seed with maintained list. |
| Benin | country=BJ, currency=XOF, default locale=fr; department/city list curated. |
| User language | Allow English/French manual override regardless of country; persist choice. |
| Listing content | Do not auto-translate title/description; show exactly as user authored. |
| Amounts | Never implicitly convert between NGN and XOF. Locale-format symbols/group separators and integer minor-unit policy. |
| Listings by country | Country selector filters result set; prevent wrong-currency checkout per DEC-08. |
| Web sizes | Test phone 320/375px, tablet 768px, desktop 1280/1440px, pointer/keyboard/touch. |
| Deep links | Shareable URLs for Listing and public profile; authentication redirects preserve intended route. |
| Accessibility | Semantic buttons/labels, focus, contrast, keyboard navigation, meaningful error messages. |

36. Flutter architecture and project conventions

Use feature-first, minimally layered Flutter. Agents own features, not global refactors. A widget does not call payment providers, use service secrets, or mutate Offer/Deal financial state directly.

apps/vitto_app/lib/ app/ app.dart, router.dart, theme.dart, localization/ core/ config/, errors/, network/, widgets/, utils/ features/ auth/ data/, domain/, presentation/ profile/ data/, domain/, presentation/ listings/ data/, domain/, presentation/ discovery/ data/, domain/, presentation/ favorites/ data/, domain/, presentation/ conversations/ data/, domain/, presentation/ offers/ data/, domain/, presentation/ deals/ data/, domain/, presentation/ payments/ data/, domain/, presentation/ ratings/ data/, domain/, presentation/ admin/ data/, domain/, presentation/ main.dart

36.1 Code style / source of truth

•  Dart classes use PascalCase, properties camelCase; Supabase SQL columns snake_case; map through dedicated DTOs.

•  Each feature has repository interface, concrete data adapter, provider/controller, screens/widgets, and focused tests. Thin domain layer; do not introduce needless abstractions.

•  Choose one shared theme with responsive tokens; widgets support en/fr text expansion and dark/light contrast as feasible.

•  Use generated l10n; codegen outputs must be deterministic and documented; commit lockfiles.

•  Centralize route guards, auth session handling and exception mapping. No hard-coded Supabase table strings across random widgets.

•  Deal and Offer status values are defined once in domain enums and mapped from canonical backend strings.

•  Implement loading, empty, error, retry and expired-session states for every user-critical screen.

37. GitHub organization and repository setup - exact sequence

37.1 Create the shared workspace

1.  One member creates a GitHub organization owned jointly by A/B/C (example naming: vitto-marketplace; confirm availability). Enable two-factor authentication for all members.

2.  Create one PRIVATE repository named vitto, initialize with README and a Dart/Flutter-aware .gitignore. Do not upload .env, API secrets, credentials, IDs, or documents with private customer data.

3.  Invite all three humans as members. Grant two organization owners or equivalent recovery access; third team member has appropriate maintenance/write rights. Use least privilege for CI/deploy credentials.

4.  Create a GitHub Project: “VITTO MVP v1.1”. Columns: Backlog, Ready, In Progress, Review, QA, Blocked, Done. Labels by feature and risk.

5.  Add the Product Definition document to docs/product/ and record decisions in docs/decisions/ (never overwrite approved decisions without a new ADR).

6.  Add issue templates (feature, bug, ADR), PR template, CODEOWNERS, CI workflow and Dependabot/security scanning as supported by your plan.

7.  Protect main: require PRs and one human reviewer, passing CI, resolved comments, no force-push/no deletion; use code-owner review where available.

8.  Connect the repo with dev/staging deploy credentials stored as GitHub Environment secrets; production deployment requires human approval.

9.  Run a trial PR from each teammate and merge only after review. Run a smoke deploy of blank Flutter Web before feature work.

Note: GitHub rules/branch protection behavior and private-repository availability depend on subscription and repository context; verify the active plan before configuring required checks. Reference: docs.github.com/en/repositories/configuring-branches-and-merges-in-your-repository/managing-protected-branches.

37.2 Branch workflow - one source of truth

main # Protected deployable branch feat/VT-021-listing-form # Short-lived, issue-linked branch fix/VT-044-offer-race # Bug fix chore/VT-003-ci # Tooling/migrations # Standard dev loop git switch main && git pull --ff-only git switch -c feat/VT-021-listing-form # Edit, test, commit, push, open PR to main # Get human review and green CI; squash merge; delete branch

Do not create a permanent develop branch for a three-person MVP unless release cadence actually requires it. Staging auto-deploys from main. Production deploys from a reviewed version tag/release, and uses the exact artifact tested in staging where practical.

37.3 Example CODEOWNERS (replace handles)

* @person-a @person-b @person-c /apps/vitto_app/lib/ @person-a /supabase/migrations/ @person-b /supabase/functions/ @person-b @person-c /.github/workflows/ @person-c /docs/product/ @person-a @person-b @person-c /docs/contracts/ @person-a @person-b @person-c

CODEOWNERS requests reviews; it does not substitute for a security review of privileged functions. The author must not be the only approver of their own PR. No agent may merge its own critical financial PR.

37.4 Pull request acceptance gate

•  Linked GitHub Issue with explicit scope, acceptance criteria, test plan and screenshots for UI changes.

•  No unexpected edits to product/technical contracts; any intentional contract change includes an approved decision record.

•  flutter analyze, flutter test, flutter build web, formatting checks, Edge Function unit tests, and database/RLS tests pass.

•  For migrations: forward apply on clean staging database, test data validity, rollback/mitigation explanation.

•  For payment/offer/deal changes: idempotency and concurrency tests, reviewer from backend/integrations, audit/security sign-off.

•  At least one human approval plus resolved discussion; CI green; squash merge into main.

•  No merge if functionality works only with mocked data while the issue acceptance demands a real backend.

38. Single-repository layout and local onboarding

vitto/ README.md AGENTS.md .gitignore .env.example # variable names only - no secret values apps/ vitto_app/ # Flutter Web application and tests lib/ test/ integration_test/ l10n/ # app_en.arb / app_fr.arb supabase/ config.toml migrations/ functions/ _shared/ # DTO schemas, auth, errors, adapters offer-create/ offer-respond/ deal-select-mode/ payment-initialize/ payment-webhook-paystack/ payment-webhook-fedapay/ deal-handover-code/ deal-confirm-online/ deal-confirm-offline/ admin-resolve-dispute/ tests/ seed.sql docs/ product/VITTO_MVP_Product_Definition_v1.1.docx architecture/ contracts/ decisions/decision-register.md runbooks/ qa/ .github/ CODEOWNERS ISSUE_TEMPLATE/ PULL_REQUEST_TEMPLATE.md workflows/ci.yml dependabot.yml scripts/ # reproducible local tasks

38.1 Every developer must complete these setup checks

•  Install Flutter stable and matching Dart SDK; record flutter --version in docs/runbooks/toolchain.md and pin the agreed release.

•  Install Git, approved IDE, Docker and Supabase CLI for local databases/functions (where supported).

•  Clone repository, copy .env.example to local ignored config, obtain least-privilege dev credentials through approved secret channel.

•  From apps/vitto_app run flutter pub get, flutter analyze, flutter test, flutter run -d chrome and flutter build web.

•  Start local Supabase; apply migrations and seed; run RLS tests; validate auth sign-up/login in two browser profiles.

•  Check dev webhook tunnel/HTTPS endpoint only with test keys; do not point live provider secrets at local machines.

•  Use a shared test-account matrix: admin, Nigerian user 1/2, Beninese user 1/2, suspended user; test en/fr for each country.

•  Agree on daily pull/rebase and PR review windows; no simultaneous editing of one migration file.

39. Team A/B/C ownership and coordination

Assign each developer one primary domain, but develop end-to-end features across the same milestone. Ownership prevents collisions; review responsibility ensures no silo.

| Party | Primary owner | Must deliver | Reviews / backup |
| --- | --- | --- | --- |
| A — Client / UX | Flutter feature architecture, navigation, responsive pages, localization | Auth/profile UI, Listing/Discovery, Conversation/Offer/Deal screens, en/fr keys | Reviews server API usability and UI integration tests |
| B — Data / Security | Postgres schema, migrations, RLS, Auth, domain Edge Functions | Schema + seed, policies, critical Offer/Deal transitions, secure Storage, contract DTOs | Reviews payment workflow/data integrity |
| C — Payments / Release | Provider abstraction, payment/payout functions, CI/CD, admin tools, E2E | Paystack sandbox, FedaPay feasibility, webhook security, admin operations, environments, QA checklist | Reviews payment/client integration; coordinates launch |

39.1 Practical collaboration rule

Each feature PR has exactly one driver, one named human reviewer and a separate test owner when high risk. A may build a screen using contract-based fake repositories while B builds the real function; the feature is Done only after real integration with dev Supabase. C can work on CI/provider sandbox at the same time.

| Shared artifact | Owner | Others must do |
| --- | --- | --- |
| Data contract / migrations | B | A/C review contract changes before implementation |
| Flutter navigation/theme conventions | A | B/C use existing routes and shared models, avoid broad edits |
| Payment/provider interfaces | C | B reviews ledger/concurrency; A consumes response contract only |
| Source product rules/acceptance | A+B+C | Unanimous approval required for scope change |
| Security, CI and release workflow | C | B reviews privileged access and secret handling; A checks web build |

40. Task management: GitHub Project + shared Google Sheet

GitHub Issues/PRs are the engineering source of truth for task status and code links. Google Sheets is the human-readable stakeholder dashboard and sprint capacity tracker. Avoid two conflicting live task boards.

40.1 GitHub issue fields and labels

| Field | Required content |
| --- | --- |
| Issue title | VT-### short verb phrase (e.g., VT-021 Create Listing form) |
| Description | User problem; exact v1.1 requirement; backend contract; UX behavior |
| Owner/reviewer | One A/B/C owner and one human reviewer |
| Dependencies | GitHub Issue URLs, schema/contract prerequisites |
| Size/priority | S/M/L and P0–P3; Blocker when live money needs approval |
| Acceptance | Testable Given/When/Then including negative cases |
| Definition of Done | Tests, docs, QA, approved PR, staging demo evidence |
| Labels | area:auth/listing/chat/offer/deal/payment/admin; kind:feature/bug/security/docs |
| Release | Milestone M0–M7 / launch gate |

40.2 Google Sheet tabs and exact columns

| Sheet tab | Columns / purpose |
| --- | --- |
| 01 Executive Roadmap | Milestone, Objective, Owner, ETA (estimate), Readiness, Blocker, GitHub milestone URL |
| 02 Sprint View | Issue ID, Feature, Owner, Reviewer, Priority, Status, Sprint, Dependency, Issue URL, PR URL, Test Link |
| 03 Risks & Decisions | DEC ID, Topic, Recommendation, Risk, Owner, Due Date, A decision, B decision, C decision, Approved date |
| 04 Test & Launch | Test ID, Flow, Country, Locale, Device, Result, Evidence Link, Defect URL, Verified by |
| 05 Providers & Compliance | Country, Provider, Sandbox Ready, Live Terms Approved, Payout Model Approved, Legal Review, Go/No-Go |
| 06 Metrics | Active Listings, New Users, Conversations, Offers, Deals, Payment Success, Disputes (anonymized) |

Update the Sheet from GitHub Issues weekly (manual initially; automate only if needed). Do not store secrets, private verification documents, raw chat transcripts or customer payment data in shared sheets.

41. Implementation roadmap and vertical slices

Estimated iteration plan for three developers with coding-agent assistance; time is not a commitment. Advancement is acceptance-test driven rather than calendar driven. Payments/provider legal reviews can run in parallel but block live release.

| Gate | Milestone / build order | Done means | Lead |
| --- | --- | --- | --- |
| M0 | Scope/decision approval, repo, Flutter shell, dev Supabase, CI | All can clone/build/test; product rules and open decisions visible | A+B+C |
| M1 | Auth, profile, countries, locale | User registers once, signs in, chooses en/fr, creates profile | A+B |
| M2 | Categories, Listing, images, discovery, favorites | One User lists an item; another discovers it through filters | A+B |
| M3 | Conversation, realtime text chat, Offers/counters | Two users exchange messages and structured Offers; authorization verified | A+B |
| M4 | Atomic Offer acceptance → Deal, select online/offline | One reserved Listing / Deal; no duplicate acceptance under race | B+C |
| M5 | Offline confirmations, code, dispute/report, ratings | Offline happy path + dispute fallback + valid ratings complete | A+B+C |
| M6 | Paystack sandbox, FedaPay sandbox/feasibility, money ledger, payout gate | Verified test payment, reconciliation and no premature payout | B+C |
| M7 | Admin operations, French QA, security, launch hardening | All acceptance tests, security gates and provider approvals passed | A+B+C |

41.1 Recommended first 10 working days

| Day | A — Flutter | B — Backend | C — Platform / Integration |
| --- | --- | --- | --- |
| 1 | Shell/theme/l10n/auth routes | ERD, migration strategy, auth/RLS boundaries | Organization/repo, issues, CI baseline |
| 2 | Auth screens, profile model | Profiles/categories SQL + RLS tests | Environments, secret inventory, payment feasibility requests |
| 3 | Profile edit + country/locale switch | Auth onboarding/test users | Smoke deploy Flutter Web, error logger |
| 4 | Listing form + image picker | Listings + storage RLS + seed categories | Admin shell and moderation API review |
| 5 | Listing details/cards | Listing publication contract and constraints | Browser E2E harness, test data |
| 6 | Discovery results/filters | Search query/RLS + indexes | Security review for listing exposure |
| 7 | Inbox/conversation UI | Conversation/message tables + policies | Realtime events + alerts integration tests |
| 8 | Structured Offer UI | Offer server transitions + concurrency locking | Acceptance tests for double-accept race |
| 9 | Deal details and mode choice | Deal creation and snapshot | Payment adapter mock and Nigerian sandbox |
| 10 | Staging integration and bug fixes | Migration/contract freeze for slice | Full v1 vertical demo and blockers report |

This is a target sequence, not a guarantee; avoid releasing code based solely on day counts. The first demonstrable end-to-end slice is: register → create Listing → find Listing → chat → offer → accept → create Deal.

42. Seeded agent-ready issue backlog

Create one GitHub Issue per row. IDs are suggested placeholders; assign actual GitHub issue numbers and keep VT keys stable in titles. P0 = launch essential; all in-scope flows must be complete before final go/no-go.

| Key | Task (specific deliverable) | Owner | Depends on | Gate |
| --- | --- | --- | --- | --- |
| VT-001 | Create private repo, PR/issue templates, CODEOWNERS, protected main | C | — | M0 |
| VT-002 | Create Flutter shell, Riverpod, go_router, theme, l10n | A | 001 | M0 |
| VT-003 | Create Supabase local/dev/staging projects and migration pipeline | B | 001 | M0 |
| VT-004 | Write typed models, event/status contracts, RLS plan | B | 003 | M0 |
| VT-005 | CI format/analyze/test/build and staging deploy | C | 001–003 | M0 |
| VT-006 | Implement user signup/signin/logout/password reset | A | 002–004 | M1 |
| VT-007 | Create profile migration/Auth trigger/RLS tests | B | 003–004 | M1 |
| VT-008 | Profile/locale/country UI in en/fr | A | 006–007 | M1 |
| VT-009 | Seed bilingual categories and country/region lists | B | 003 | M2 |
| VT-010 | Listing/image SQL, Storage policies and validation | B | 009 | M2 |
| VT-011 | Create/edit/archive/publish Listing UI | A | 010 | M2 |
| VT-012 | Discovery, filters, sorting, listing public page | A | 010 | M2 |
| VT-013 | Favorites and own Listings views | A | 010 | M2 |
| VT-014 | Conversation/message tables and private RLS | B | 007,010 | M3 |
| VT-015 | Realtime inbox/chat UI and read states | A | 014 | M3 |
| VT-016 | Offers table, transitions and price validations | B | 014 | M3 |
| VT-017 | Offer/counter/accept/reject UI | A | 016 | M3 |
| VT-018 | Atomic accepted Offer → Deal + Listing reservation | B | 016 | M4 |
| VT-019 | Concurrent accept integration + SQL lock tests | C | 018 | M4 |
| VT-020 | Deal detail and online/offline selection UI | A | 018 | M4 |
| VT-021 | Offline bilateral confirmation function and UI | B+A | 020 | M5 |
| VT-022 | 6-digit code issue/verify hashed + rate limit | B | 018 | M5 |
| VT-023 | Confirmation problem / dispute evidence UX | A | 022 | M5 |
| VT-024 | Reports/disputes tables + admin decision audit | B | 023 | M5 |
| VT-025 | Completed-Deal bilateral ratings backend/UI | B+A | 021–024 | M5 |
| VT-026 | Server PaymentAdapter contract and mock test adapter | C | 004,018 | M6 |
| VT-027 | Paystack Nigeria sandbox init/webhook/reconcile | C | 026 | M6 |
| VT-028 | Benin provider feasibility + sandbox adapter | C | 026 | M6 |
| VT-029 | Payment/Payout ledger + no-early-payout policy tests | B | 026–028 | M6 |
| VT-030 | Checkout redirect and provider result UI | A | 027 | M6 |
| VT-031 | Admin user/listing/category/report/dispute dashboard | C+A | 024 | M7 |
| VT-032 | Phone privacy/verification badge (only if DEC approved) | A+B | DEC-01/02 | M7 |
| VT-033 | Full en/fr and NGN/XOF cross-country QA | A | M1–M6 | M7 |
| VT-034 | Security/RLS abuse test, storage penetration checklist | B+C | M1–M6 | M7 |
| VT-035 | Monitoring/alerts, backups, incident runbook | C | 005 | M7 |
| VT-036 | Cross-browser responsive E2E / accessibility | A+C | M1–M6 | M7 |
| VT-037 | Provider legal/operational approval and staged live dry run | C | DEC-06 | M7 |
| VT-038 | Release notes, approvals, DNS, rollback rehearsal | A+B+C | 033–037 | M7 |

43. Test strategy and acceptance specification

43.1 Minimum automated test layers

| Layer | Expectation / location |
| --- | --- |
| Domain unit tests | Dart entities/state display and TS state machine/amount validation |
| RLS/SQL tests | supabase/tests/ grant/deny for anonymous, participants, non-participants and admin |
| Edge Function unit tests | Offer/Deal transaction rules, payment adapter parsing/signature handling |
| Integration tests | Real local Supabase with two/three users and two Listing concurrency requests |
| Flutter widget tests | Form errors, auth guards, en/fr layouts, state-specific buttons |
| Web E2E tests | Full journeys against staging, including payment sandbox simulated signed events |
| Manual QA | Benin/Nigeria language, currency, touch input, desktop, browser privacy, content safety |

43.2 Critical test matrix (launch blockers)

| Test ID | Given / When | Pass result |
| --- | --- | --- |
| AT-01 | Anonymous visitor browses search | Only active Listings and public fields shown |
| AT-02 | Single user creates Listing then buys another | Same account can buy and sell; no role switch |
| AT-03 | Non-owner attempts to edit Listing by API | Forbidden by RLS/backend |
| AT-04 | User views Conversation not involving them | Forbidden; no message leak via Realtime |
| AT-05 | Buyer sends Offer; seller counters; buyer accepts | Final agreed amount from accepted Offer; one Deal only |
| AT-06 | Two competing Offers accepted simultaneously | Only one Deal/Listing reservation; deterministic loser conflict |
| AT-07 | Offline Buyer confirms without Seller | Not completed; rating locked |
| AT-08 | Offline both parties confirm | Deal completed; both ratings unlocked |
| AT-09 | Online checkout redirect claims success only | Payment remains unverified until provider server proof |
| AT-10 | Correct signed webhook arrives twice | One Payment event processed, one state transition |
| AT-11 | Webhook wrong signature or amount | Rejected/alerted; cannot create paid Deal |
| AT-12 | Buyer pays, Seller requests payout early | Payout denied until handover confirmed and approved |
| AT-13 | Seller uses expired/incorrect handover code | Denied; bounded retries; logs; no completion |
| AT-14 | Buyer/seller disagreement raised | Deal disputed; payout frozen; admin can review |
| AT-15 | Uninvolved account attempts to rate seller | Forbidden |
| AT-16 | Completed Deal participant rates twice | Second rating rejected; average derived correctly |
| AT-17 | Suspended seller Listing public URL accessed | Listing not publicly discoverable/usable |
| AT-18 | NG Listing opened under Benin locale | NGN remains NGN; no silent FX conversion |
| AT-19 | Switch locale en ↔ fr across full journey | All UI controls translated; listing text unchanged |
| AT-20 | Mobile 320px + keyboard and desktop navigation | Usable; no clipping; key flows accessible |

For every PR touching state transitions, add a negative test demonstrating that an unauthorized or out-of-order transition fails. Agents must provide reproducible commands and screenshot/log evidence to the human reviewer.

44. Continuous integration, environments and releases

44.1 Environments

| Environment | Purpose | Secret/data policy |
| --- | --- | --- |
| local | Developer machine, local Supabase + fake/mock payments | Test accounts; no live keys/customer data |
| dev / PR | Integration against feature branch/test project as available | Synthetic seeds; preview assets |
| staging | Production-like smoke/E2E and provider sandbox | Separate credentials, database and buckets |
| production | Real customer traffic after gates pass | Least privilege, audit logs, backups, restricted access |

44.2 CI workflow baseline

on: [pull_request, push] jobs: flutter_check: # Setup pinned Flutter SDK, checkout, flutter pub get # dart format --output=none --set-exit-if-changed . # flutter analyze # flutter test # flutter build web supabase_check: # Supabase CLI migrations + db reset + test db # Edge Function lint / unit tests / type checks security_check: # Dependency audit + secret scanning where available

Pipeline pseudocode must be converted to a real .github/workflows/ci.yml in VT-005. CI status-check names must be unique. Production requires signed-off version tag, staging evidence and explicit human approval; automated agents do not hold deploy or payout production secrets.

44.3 Operational readiness

•  Configure domain and HTTPS, deep-link rewrite to Flutter entrypoint, cache headers and content/robots rules.

•  Enable error collection for browser and Edge Functions, plus alerting on payment failures, webhook signature failures and disputed Deals.

•  Enable database backups and practice restore before accepting live payments; set retention/backup recovery objectives with A/B/C.

•  Write runbooks for payment reconciliation, bad deployment rollback, secret rotation, database incident and seller payout exceptions.

•  Maintain nonproduction test accounts and safe seeded Listings for Nigeria and Benin.

•  Display Terms, Privacy, prohibited-items policy, user safety notice, report/abuse route and required country-specific disclosures.

•  Document who has access to payment dashboard, Supabase production, GitHub releases and dispute tools; require MFA.

45. Agent operating rules and handoff templates

45.1 Required AGENTS.md content

# VITTO v1.1 - agent contract Before coding read docs/product/VITTO_MVP_Product_Definition_v1.1.docx and docs/contracts/, docs/decisions/decision-register.md. Part I is authoritative. Never create Buyer/Seller account roles, carts, or orders as replacements for Listing/Offer/Deal. Never remove chat, offline Deals, code confirmation, Payment/Payout distinction, or rating gate. Only work in files listed in the assigned Issue. Do not change SQL schema, product statuses or server contracts without an approved design issue. All data must pass RLS / authenticated server authorization. No provider secrets in Flutter. No live money deployment by an agent. Run required tests; post changed files, test commands/results, new migration notes, screenshots, remaining risks and PR URL. Stop and request human product decision for a conflict or ambiguous rule.

45.2 Issue prompt for coding agents

TASK: VT-### [single feature title] PRODUCT SOURCE: VITTO v1.1 Section(s): ... OWNER: A¦B¦C REVIEWER: A¦B¦C FILES ALLOWED: [specific directories/files] DEPENDENCIES: [schema, endpoint, Issue links] CONTRACT: [request/response, database rows, auth rules] ACCEPTANCE: Given ... When ... Then ... [positive + negative] TESTS: [commands + required evidence] OUT OF SCOPE: [anything not relevant] OUTPUT: PR only; no direct push to main; include changelog and risks.

45.3 Agent-to-agent collision prevention

•  One issue = one coding agent worktree/branch; no two agents edit the same migration number.

•  Use interface-first design: B writes reviewed schemas and endpoint contract; A may mock contract responses locally but cannot change shapes independently.

•  C owns provider adapters and payment webhooks; B co-reviews transactions/ledger; A only integrates the published contract.

•  Do not merge generated, unreviewed database policies. Use migrations and test against allowed/denied cases.

•  Any failure in accepted tests returns PR to In Progress; agents cannot mark issue Done based solely on compilation.

•  Agents can author code and tests, but a human approves product changes, privileged permissions and production release.

46. Production go/no-go and acceptance gates

| Gate | Requirement | Pass evidence |
| --- | --- | --- |
| Product | Every Part I completion criterion (Section 23) demonstrated | MVP acceptance sheet + signed A/B/C checklist |
| Country/locale | Nigeria + Benin interfaces and NGN/XOF accurate | Separate country × language E2E runs |
| Security | RLS test matrix green; admin, chat and private files isolated | Automated deny-path tests + manual review |
| Payments | Provider-approved country-specific model for collection/holding/payout | Provider written approval, counsel review if required |
| Money integrity | Signed webhooks, idempotency, reconciliation, no early payout | Sandbox audit trail and failure drills |
| Moderation | Suspension, reports and disputes functional | Admin scenario demo / audited decisions |
| Quality | Responsive pages, core E2E + unit tests green | CI logs and device/browser run |
| Operations | Backups, restore, logs, alerts, runbooks and rollback | Restore exercise, on-call roster, deploy rehearsal |
| Documentation | Architecture, decision log, API contracts, env guide current | GitHub reviewed documents |
| Ownership | A/B/C approve launch and live money settings | Recorded GitHub release approval |

NO-GO If provider/legal settlement requirements cannot be met, do not activate real online checkout or advertise buyer funds as escrow. Sandbox testing and offline mode may be demonstrable, but this is NOT completion of the full Part I MVP online requirements.

47. MVP risks, dependencies and mitigations

| Risk | Impact / mitigation | Owner |
| --- | --- | --- |
| Conditional payouts unsupported | Critical: delay online release; seek provider-specific agreement, legal review; never fake hold with split. | C |
| Accept Offer race | Critical: DB transaction/locking/unique invariant, concurrency test. | B |
| RLS misconfiguration | Critical: grants + RLS every public table; negative tests, no privileged client key. | B |
| Webhook retries/failures | High: signed raw body, idempotency, provider verify/reconcile, alerts. | C |
| Chat abuse / unsafe listings | High: reporting, moderation, rate limit, prohibited-items rules. | A+C |
| Multi-country locale complexity | Medium: one codebase, country config and en/fr test matrix. | A |
| Flutter Web SEO | Medium: accept MVP tradeoff; indexable HTML landing separately after approval. | A |
| AI agent drift | High: source hierarchy, AGENTS.md, scoped issues, human PR review. | A+B+C |
| Unspecified commercial rules | High: decide fees, refunds, contact/verification, settlement before launch. | A+B+C |
| Account compromise | High: MFA for admins, secrets isolation, session security, audit logs. | B+C |

48. Remaining decision register for A/B/C sign-off

These are the outstanding decisions that need real human answers before agents can treat implementation behavior as frozen. Record outcome, rationale and signatures in docs/decisions/decision-register.md and the shared Google Sheet.

| ID | Question / recommended answer | Needed before |
| --- | --- | --- |
| DEC-01 | Verification badge? Suggested manual admin-approved optional verification; define docs, retention, appeal path. | Verification feature / launch |
| DEC-02 | Publish phone numbers? Suggested explicit opt-in, safe display; internal chat remains primary. | Profile UI |
| DEC-03 | Fixed-price Offer? Suggested accept a structured exact-price Offer with no price negotiation. | Offers implementation |
| DEC-04 | One-item Listing? Suggested one Listing = one physical item = one Deal success. | Deal schema |
| DEC-05 | Fee amount and who pays provider fees? No fee assumed until approved. | Live checkout |
| DEC-06 | Which entity controls/holds buyer funds and approves delayed payout? Written provider/legal confirmation. | Live checkout / payout |
| DEC-07 | Cancellation/refund matrix, no-show timeouts, dispute resolution rights/SLA? | Deals / live money |
| DEC-08 | Cross-border Offers? Suggested no; same-country/currency transactions in MVP. | Payments |
| DEC-09 | Auth method? Suggested confirmed email/password. Phone OTP not mandated by Part I. | Auth build |
| DEC-10 | Support contact and escalation timing? Suggested report + admin in-app queue. | Launch |
| DEC-11 | Mode-selection interim state? Suggested status awaiting_payment + NULL transaction_type until chosen. | Deal implementation |
| DEC-12 | How long can Offers stay pending and how do they expire? Approve TTL / cancellation behavior. | Offers implementation |
| DEC-13 | When are handover codes generated, TTL and retry threshold? Proposed 15 min / 5 tries. | Confirmation implementation |
| DEC-14 | What listing/verification documents are legally needed in each country? Data minimization required. | Verification / launch |
| DEC-15 | Can an unverified User sell without limits? Source says any registered User can list. | Verification UX |
| DEC-16 | What provider is approved for Benin? FedaPay tentative, test collection/payout/model. | Benin live online |
| DEC-17 | What are payout recipient verification and reversal procedures? | Payout operations |
| DEC-18 | What evidence can admins request/retain in disputes and for how long? | Disputes / privacy policy |

49. Reference documentation and verification notes

The following sources informed the technology/operational recommendations. Provider functionality, charges, APIs, data and local regulation must be rechecked before production. These are external references, not amendments to the product scope.

•  Original product source: VITTO - MVP Product Definition v1.1 (the first 26 sections preserved in this file).

•  Flutter Web FAQ, SEO and app-centric web tradeoffs: https://docs.flutter.dev/platform-integration/web/faq

•  Flutter Web support: https://docs.flutter.dev/platform-integration/web

•  Supabase Row Level Security and grants: https://supabase.com/docs/guides/database/postgres/row-level-security

•  Supabase Edge Function authentication and webhooks: https://supabase.com/docs/guides/functions/auth

•  Paystack webhooks and signature verification: https://paystack.com/docs/payments/webhooks/

•  Paystack split payments (not equivalent to conditional delayed seller payout): https://paystack.com/docs/payments/split-payments/

•  GitHub branch protection: https://docs.github.com/en/repositories/configuring-branches-and-merges-in-your-repository/managing-protected-branches

•  GitHub rulesets and required reviews: https://docs.github.com/en/repositories/configuring-branches-and-merges-in-your-repository/managing-rulesets/available-rules-for-rulesets

50. Engineering annex approvals and rollout authorization

Signing this table approves the proposed technical baseline and agreed DEC resolutions attached to the decision register, without altering the original product contract. Any unresolved BLOCKER remains non-production, including live online payments and payout.

| Member | Responsibility | Approval/signature | Date |
| --- | --- | --- | --- |
| A | Client/UX + product sign-off |  |  |
| B | Data/backend + security sign-off |  |  |
| C | Integrations/DevOps + operational sign-off |  |  |

Formal annex status after sign-off: __________________________

Approved decision register commit/URL: __________________________________________

Release milestone / production go-live authorization: ______________________________

END OF VITTO v1.1 EXPANDED ENGINEERING DELIVERY ANNEX